Minimum Viable Product (MVP) Plan

Project Name: Subscription Churn Prediction System (OTT/SaaS)

Version: 1.0

Prepared By: Product Owner

Date: 09-07-2026

1. Introduction

Purpose

The purpose of this Minimum Viable Product (MVP) is to deliver the smallest functional version of the Subscription Cancellation Prediction System that satisfies the primary business objective.

The MVP focuses on enabling businesses to identify customers who are likely to cancel their subscriptions using historical customer data. It provides the essential functionality required for early customer churn prediction while allowing future enhancements in subsequent releases.

2. MVP Objective

The MVP aims to:

- Predict customer subscription cancellation.

- Display customer churn probability.

- Maintain customer records.

- Provide customer profile information.

- Display customer risk scores.

- Present a basic dashboard for business users.

The MVP does not include advanced analytics or enterprise integrations, which will be delivered in future iterations.

3. MVP Scope

Included Features

Authentication

- Secure Login

- Session Management

Customer Management

- Customer Directory

- Customer Search

- Customer Profile

Churn Prediction

- Single Customer Prediction

- Risk Score

- Prediction Result

Dashboard

- Total Customers

- High Risk Customers

- Churn Percentage

- Basic KPIs

Excluded from MVP

The following features are planned for future releases:

- Explainable AI (SHAP)

- Customer Ranking

- Customer Segmentation

- Retention Recommendation Engine

- Interactive Analytics Dashboard

- Bulk Prediction

- Report Generation

- Model Performance Dashboard

- Email Notifications

- SMS Notifications

- CRM Integration

4. MVP Sprint Plan

| Sprint | Date | Objectives | Deliverables |
| --- | --- | --- | --- |
| Sprint 1 | 02-07-2026 | Requirement gathering, project setup, dataset analysis, UI wireframes | Approved requirements, project setup, cleaned dataset |
| Sprint 2 | 05-07-2026 | Data preprocessing, feature engineering, machine learning model development, authentication | Trained prediction model, authentication module |
| Sprint 3 (MVP Release) | 09-07-2026 | Customer management, customer profile, churn prediction, risk score, dashboard integration | Working MVP Application |

5. MVP Deliverables

At the end of Sprint 3, the MVP will include:

- Secure Login

- Customer Directory

- Customer Profile

- Churn Prediction

- Risk Score

- Basic Dashboard

- Machine Learning Prediction Model

6. Success Criteria

The MVP will be considered successful if:

- Users can log into the application.

- Customer records can be viewed successfully.

- The system predicts customer churn.

- Risk scores are displayed.

- Dashboard KPIs are visible.

- Predictions are generated within acceptable response time.

7. Post-MVP Roadmap

After successful MVP validation, the product will be enhanced with additional business intelligence capabilities.

Sprint 4

- Explainable AI (SHAP)

- Customer Ranking

- Customer Segmentation

- Retention Recommendation Engine

- Interactive Analytics Dashboard

Sprint 5

- Bulk Prediction

- Report Generation

- Model Performance Dashboard

- Model Evaluation

- Testing

- Bug Fixing

- Documentation

- Final Deployment

8. MVP Timeline

| Phase | Timeline |
| --- | --- |
| Sprint 1 | 02-07-2026 |
| Sprint 2 | 05-07-2026 |
| MVP Release | 09-07-2026 |
| Sprint 4 | 11-07-2026 |
| Final Release | 14-07-2026 |

9. Conclusion

The MVP delivers the core functionality required to demonstrate the business value of the Subscription Cancellation Prediction System. It enables stakeholders to validate the prediction workflow, customer management capabilities, and dashboard before investing in advanced features. Subsequent sprints will focus on enhancing the system with explainable AI, analytics, reporting, and model optimization, ultimately resulting in a production-ready solution.